Roy O. Martin III

Chair

Richard A. Lipsey

Vice Chair

Joseph P. Farr

Secretary

Joseph C. Rallo, Ph.D.

Commissioner of

Higher Education

BOARD OF REGENTS

P. O. Box 3677

Baton Rouge, LA 70821-3677

Phone (225) 342-4253, FAX (225) 342-9318

www.regents.la.gov

Mark T. Abraham

Claudia H. Adley

Raymond J. Brandt

Marty J. Chabert

Joel E. Dupré

William H. Fenstermaker

Chris D. Gorman

Robert W. Levy

Edward D. Markle

W. Gray Stream

Collis B. Temple III

Joseph C. Wiley

Patrick J. Harrington, Student

FACILITIES AND PROPERTY COMMITTEE

October 28, 2015

The Facilities and Property Committee met on Wednesday, October 28, 2015 at 9:36 a.m. in the Louisiana Purchase Room of the Claiborne Building, 1201 North Third Street, Baton Rouge, Louisiana.  Chair Richard Lipsey called the meeting to order.  The roll was called, and a quorum was established.

COMMITTEE MEMBERS PRESENT

Richard Lipsey, Chair

Edward Markle, Vice Chair

Patrick Harrington

Collis Temple III

Stevie Smith, LCTCS Representative

Bobby Yarborough, LSU Representative

Ann Smith, SUS Representative

Winfred Sibille, ULS Representative

OTHER BOARD MEMBERS PRESENT

Claudia Adley

Marty Chabert

Joel Dupré

Joseph Farr

William Fenstermaker

Robert Levy

Roy Martin III

Gray Stream

Joseph Wiley

COMMITTEE MEMBERS ABSENT

Raymond Brandt

Chris Gorman

STAFF MEMBERS PRESENT

Chris Herring

Appendix A

Guest List

Appendix B

Board of Regents FY2016-2017 Capital Outlay Budget Recommendation

- CONSENT AGENDA

Mr. Chris Herring, Assistant Commissioner for Facilities and Planning, reported on the Consent Agenda Small Capital Projects Report containing the small capital projects staff approved since the previous meeting:

Small Capital Projects

  - LSU A&M:  Tiger Park Outfield Terrace, Baton Rouge, LA – Louisiana State University, Auxiliary Funds, $300,000

On a motion from Supervisor Yarborough, seconded by Regent Temple, the Facilities and Property Committee unanimously recommends that the Board of Regents approve the Small Capital Projects Report as presented in the Consent Agenda.

- 3rd Party Project Requests

- Louisiana Tech University:  Phase III Student Housing

Mr. Herring presented Board members with two 3rd party project requests submitted by the University of Louisiana System (ULS).  The first project involved the completion of Phase III of Louisiana Tech University’s (La Tech) Housing Master Plan.  The project scope includes the construction of approximately 878 beds of replacement student housing (residential suites and apartment style), the construction of 1,000 parking spaces related to the housing, and the refunding of the 2007 bond issuance related to Phase II of the Housing Plan.  Phase III completes the La Tech Housing Master Plan initiated in 2003.  Financing and construction of the housing will be done via a third party agreement with Innovative Student Facilities, Inc.  Upon completion of the housing, the space will be leased back to La Tech for its use.  The total bond issuance will not exceed $100M and will be amortized over a period not greater than 31 years.  The debt will be serviced via student rents, parking fees/permits, and savings on the refunding of the 2007 issuance.  The project will begin in March 2016, and La Tech hopes the housing will be ready for the September 2017 fall quarter.

Dr. Jim King, Vice President for Student Advancement with La Tech, provided additional comments related to the Phase III Housing request.

On a motion from Regent Markle, seconded by Supervisor Sibille, the Facilities and Property Committee unanimously recommends that the Board of Regents approve the 3rd party project submitted by the University of Louisiana System, on behalf of Louisiana Tech University, to construct Phase III of the Student Housing Master Plan.

- University of Louisiana – Monroe:  Student Event Center

The 2nd project the ULS submitted for consideration related to the renovation and construction of a Student Event Center in the heart of the University of Louisiana – Monroe (ULM) campus.  ULM requested permission to renovate the Oxford Natatorium (out of service since 2014) and build a 43,005 SF (approximately) Student Event Center to provide space for the university to hold events including meetings, conferences, dances, small concerts, social gatherings, etc.  In addition to the meeting space, a small portion of the facility will house ULM’s student spirit groups (Cheerleads, Dance Team, etc.), and there will be suitable space for practice along with a small locker and storage area.  The project will be completed via the standard 3rd party process involving ULM, the ULS, and ULM Facilities Inc., who will be responsible for the renovation and construction of the facility.  The project is not to exceed $7M, and the debt will be serviced using a portion of a student fee dedicated for the Student Event Center.  ULM anticipates project completion around March of 2017.

On a motion from Regent Markle, seconded by Regent Temple, the Facilities and Property Committee unanimously recommends that the Board of Regents approve the 3rd party project submitted by the University of Louisiana System, on behalf of the University of Louisiana – Monroe, to construct a Student Event Center on the main campus.

V. 	Board of Regents FY2016-2017 Capital Outlay Budget Recommendation

Mr. Herring presented members the Board of Regents FY2016-2017 Capital Outlay Budget Recommendation (C.O. Rec.).  Staff informed members the basis for the recommendation involved capital outlay site visits to multiple 2 and 4 year institutions, meetings and discussion with institutional staff, and the FY2015-2016 submission.  Mr. Herring noted the focus of FY2016-2017 remained on Emergency Major Repair/Deferred Maintenance projects, emergency roofing projects, and facility renovations.  Staff highlighted there are no requests in the FY2016-2017 C.O. Rec. for new construction that was not already in the state’s funding pipeline.

Regent Lipsey echoed Mr. Herring’s sentiments related to the FY2016-2017 C.O. Rec. and provided comments based on his participation in the capital outlay site visits.  Supervisor Smith inquired about Fletcher Technical Community College’s request for a new marine facility and pointed out that there is a need in the Houma area for space to train workers in the marine fields.

Regent Markle questioned if institutions were working together with local contractors on issues related to Major Repairs/Deferred Maintenance and roofing.  Regent Lipsey then thanked Chris Herring, Barbara Goodson, Terrence Ginn, and others that worked on the FY2016-2017 C.O. Rec.

On a motion from Supervisor Sibille, seconded by Regent Chabert, the Facilities and Property Committee unanimously recommends that the Board of Regents approve the FY2016-2017 Capital Outlay Budget Recommendation as presented, and authorize staff to submit the BoR FY2016-2017 Capital Outlay Budget Recommendation to Facility Planning and Control and the Division of Administration no later than the November 1, 2015 deadline.

- Other Business

- Adjournment

There being no further business, the Facilities and Property Committee adjourned at 10:10 a.m.

Appendix A

Guest List for October 28, 2015 for Board of Regents’ Committee meetings

NAME					AFFILIATION

Ann A. Smith					SU System

Paul Carlsen					LCTCS

James W. Robinson				LSUE/ALFS

Les Guice					LA Tech

Mary Ann Coleman				LAICU

Emily Saleh					LCTCS

Jacques Detiege					SUS

Jeanne Daboval					McNeese

Matt Lee					LSU

Anna Costrillo					LSU

Barbara Hatfield				LSUA

Hegwood B. Joiner, Jr.				LSUA

Sujuan Boutté					LOSFA

Derrick Manns					Fletcher Technical Community College

Dorothy P. Thompson				Southern University

Gil Gilson					Northwestern State

Damon Andrew					LSU A&M

Wesley Church					LSU A&M

Randy Esters					LSU Eunice

Reneé Robichaux				LSU Eunice

Janet Newhall					LSU

Jim Buras					LSU

Michelle Livermore				LSU

Joan Ball					LSU

Kirk Deslatte					LSUHSC

Alex Appeaning				LCTCS

Lisa Abney					Northwestern

Valerie Salter					Northwestern

Guy LaVergne					PBRC

Monica Mougeot				PBRC

Dale Frederich					LSU Ag Ctr

Regina S. Robinson				SU Shreveport

Susie Scionece					LED

Bonnie Hymel					Pennington Biomedical

Rick Korbek					LSU

Todd Barre					LSU Ag Ctr

Rachel Kincaid					ULS

Joe Marin					LCTCS

Flandus McClinton				SUS

VerJanis A. Peoples				SUBR

Bill Silvia					Pennington Biomedical Foundation